# Secure Employee Knowledge Assistant - Progress Summary (Days 1-4)

## Project Goal

Build a secure RAG-based Employee Knowledge Assistant where employees can chat with company documents based on role-based permissions (Employee, Trainer, Manager, HR, CEO).

## Completed So Far (Days 1-4)

- Environment setup (Python, PostgreSQL, FastAPI)
- FastAPI routes and Swagger testing
- PostgreSQL database and users table
- SQLAlchemy connection and models
- User registration with bcrypt password hashing
- User login with password verification
- JWT token generation
- .env configuration

## Current Project Structure

backend/
├── app.py
├── database.py
├── models.py
├── schemas.py
├── security.py
├── test_db.py
├── test_hash.py
├── test_jwt.py
└── .env

## Key Code Snippets

### database.py

from sqlalchemy import create_engine
from sqlalchemy.orm import sessionmaker

DATABASE_URL = "postgresql://postgres:<PASSWORD>@localhost:5432/employee_knowledge_assistant"

engine = create_engine(DATABASE_URL)

SessionLocal = sessionmaker(
    autocommit=False,
    autoflush=False,
    bind=engine
)

### models.py

from sqlalchemy import Column, Integer, String
from sqlalchemy.orm import declarative_base

Base = declarative_base()

class User(Base):
    __tablename__ = "users"

    id = Column(Integer, primary_key=True)
    name = Column(String)
    email = Column(String)
    password_hash = Column(String)
    role = Column(String)

### schemas.py

from pydantic import BaseModel

class RegisterRequest(BaseModel):
    name: str
    email: str
    password: str
    role: str

class LoginRequest(BaseModel):
    email: str
    password: str

### security.py (important functions)

hash_password()
verify_password()
create_access_token()

## 15-Day Roadmap

Day 5: JWT Verification, Protected Routes, RBAC
Day 6: Document Upload APIs
Day 7: Role-based Document Access
Day 8: Embeddings and Vector Database
Day 9: Document Chunking and Indexing
Day 10: First RAG Pipeline
Day 11: Chat with Documents
Day 12: Role-aware RAG Retrieval
Day 13: UI Integration
Day 14: Testing, Security, Cleanup
Day 15: Resume Points, Deployment, Interview Preparation

## Where We Are Now

Authentication is complete. Next step is JWT verification and role-based access control. After that we move into the actual RAG implementation.